PRODUCT REQUIREMENTS DOCUMENT  ·  v1.0

Blogy AI Blog Engine

Prompt & Profit Hackathon — BizMark'26

| EVENT BizMark'26 · DTU × Blogy | PART 1 of 3 — AI Blog Engine | VERSION 1.0 — Pre-build | STATUS Draft → For Build |
| --- | --- | --- | --- |

SECTION 01

## Executive Summary & Objective

The Blogy AI Blog Engine is a browser-based, single-page application that takes a user-supplied seed keyword and systematically transforms it into a fully structured, SEO-optimised blog post through a five-stage AI prompt pipeline powered by the Anthropic Claude API.

The tool fulfils the requirements of Part 1 of the Prompt & Profit problem statement and must survive a live stress-test by the judging panel, demonstrating repeatability, measurable SEO strength, and architectural clarity.

|  | Core objective: Convert keyword intent → high-ranking, GEO-optimised, conversion-focused blog content through a structured, documented, and repeatable prompt flow — with every intermediate output visible to judges. |
| --- | --- |

| 5 Pipeline stages, each with a visible prompt | 10 SEO metrics scored live after generation | ~90s End-to-end generation time target | 100% Client-side — no backend server required |
| --- | --- | --- | --- |

SECTION 02

## Problem Statement

Content teams and startups using tools like Blogy face a recurring bottleneck: converting a raw keyword idea into a fully structured, SEO-validated blog post requires multiple disconnected tools, significant manual effort, and deep SEO expertise.

Current AI writing tools generate text in a single pass — with no keyword clustering, no SERP gap awareness, no structured prompt architecture, and no self-scored quality output. The result is generic content that does not rank.

### What the Engine Solves

- No keyword strategy → auto keyword clustering across primary, secondary, and LSI tiers

- No competitive gap awareness → AI-simulated SERP gap identification

- No content structure → AI-generated blog architecture with H1/H2/H3 hierarchy

- No quality control → self-scoring SEO scorecard with 10 live metrics

- Not repeatable → fully documented, stateless prompt pipeline

SECTION 03

## Users & Stakeholders

### Primary User — Demo Context

The hackathon judges are the primary users during the finale. They will supply a live keyword and expect the system to complete the full pipeline without failure. They evaluate on architectural clarity, not just the final blog quality.

### Secondary User — Real-World Context

Startups and content marketers using Blogy who need to generate SEO-ready blog content at scale without needing deep SEO expertise. The engine abstracts the complexity into a single keyword input.

### Stakeholders

- Hackathon judging panel (BizMark'26)

- Blogy — official case partner

- DTU Consulting Group

- Team — builders and presenters

SECTION 04

## Success Metrics & Judging Criteria

The problem statement defines 10 explicit analysis metrics for Part 1. Each maps directly to an engine feature and a scorecard output. The table below defines success thresholds for each.

| Metric | Target Threshold | How Engine Achieves It |
| --- | --- | --- |
| Prompt Architecture Clarity | All 5 stage prompts visible | Expandable prompt viewer in UI per stage |
| Keyword Clustering Logic | 3+ cluster tiers (primary, secondary, LSI) | Stage 1 output with labelled clusters |
| SERP Gap Identification | 3+ gaps identified with reasoning | Stage 2 structured gap output |
| Projected Traffic Potential | Estimated monthly range shown | Stage 1 traffic estimate with confidence band |
| SEO Optimisation % | Score ≥ 80% | Stage 5 self-scoring rubric |
| AI Detection % & Naturalness | AI detection < 30%, naturalness ≥ 80% | Stage 4 prompt engineering + Stage 5 estimate |
| Snippet Readiness Probability | Score shown as % | Stage 3 outline flags snippet-target section |
| Keyword Density Compliance | Primary density 1–2% | Stage 5 density analysis |
| Internal Linking Logic | 3+ internal link anchors suggested | Stage 3 architecture output |
| Scalability & Replicability | Same quality on any keyword | Stateless pipeline — works on any input |

SECTION 05

## Five-Stage Pipeline Architecture

The engine operates as a sequential prompt pipeline. Each stage receives the outputs of all previous stages as context, building progressively richer intelligence before producing the final blog.

| 1 | Keyword Intelligence & Clustering Takes the seed keyword and expands it into a full keyword map. Identifies primary intent (informational / commercial / transactional), clusters secondary and LSI keywords, maps user questions, and estimates monthly search volume range and traffic potential. OUTPUTS: Primary keyword · 5–8 secondary keywords · LSI terms · Search intent label · Traffic estimate (low–high) · Target audience profile |
| --- | --- |

| 2 | SERP Gap Analysis Simulates what top-10 SERP results likely cover for this keyword, based on known ranking patterns. Then identifies 3–5 content gaps — angles, sub-topics, or depths of coverage that competitors consistently miss. These gaps form the differentiating hooks of the blog. OUTPUTS: Simulated competitor coverage map · 3–5 identified SERP gaps · Differentiating angle recommendation · Featured snippet opportunity flag |
| --- | --- |

| 3 | Blog Architecture & Outline Uses keyword clusters and SERP gaps to generate a structured blog outline optimised for both ranking and conversion. Defines the H1 title, meta description, all H2/H3 sections, featured snippet target section, CTA placement, internal link anchor suggestions, and target word count. OUTPUTS: H1 title (keyword-optimised) · Meta description (155 chars) · Full H2/H3 outline · Word count target · Snippet-target section marked · 3+ internal link anchors · CTA placement |
| --- | --- |

| 4 | Full Blog Generation Writes the complete blog using the Stage 3 outline, injecting keywords at the correct density (1–2% primary), using natural varied sentence structure to minimise AI detection, including the featured snippet section, internal link anchors, and a strong conversion CTA for Blogy. OUTPUTS: Full blog (~1,500–2,000 words) · H1/H2/H3 formatting · Keyword-dense but natural prose · Featured snippet paragraph · Internal link anchor text · CTA block for Blogy |
| --- | --- |

| 5 | SEO Scorecard Generation Self-evaluates the generated blog against all 10 judging metrics. Produces a scored rubric with a 0–100% score per metric, an overall SEO health score, and specific improvement flags. This scorecard is displayed as an animated dashboard in the UI. OUTPUTS: 10 individual metric scores · Overall SEO health score · Keyword density % · AI detection estimate · Naturalness score · Snippet readiness % · Improvement flags |
| --- | --- |

|  | Key architectural principle: Every stage passes its full output as context to the next stage. Stage 4 (blog generation) receives Stages 1–3 outputs simultaneously, ensuring perfect alignment between keyword strategy, SERP gaps, and content structure. |
| --- | --- |

SECTION 06

## Functional Requirements

### FR-01 · Keyword Input

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01.1 | User must be able to enter any seed keyword (1–10 words) in a text input field | P1 — Must have |
| FR-01.2 | System must validate that input is non-empty before triggering generation | P1 — Must have |
| FR-01.3 | A 'Generate Blog' button triggers the full pipeline | P1 — Must have |
| FR-01.4 | Button must disable during generation to prevent double-submission | P2 — Should have |
| FR-01.5 | System must accept any keyword — not domain-locked to Blogy topics | P1 — Must have |

### FR-02 · Pipeline Execution & Progress

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-02.1 | Each of the 5 stages must execute sequentially, in order | P1 — Must have |
| FR-02.2 | The active stage must be visually indicated in the sidebar progress tracker | P1 — Must have |
| FR-02.3 | Completed stages must show a checkmark / completed state | P2 — Should have |
| FR-02.4 | Each stage output must stream into the main content area as it is generated | P1 — Must have |
| FR-02.5 | User must be able to click any completed stage to review its output | P2 — Should have |
| FR-02.6 | The exact prompt used for each stage must be viewable via expand/collapse — critical for judges | P1 — Must have |

### FR-03 · Blog Output

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-03.1 | Final blog must render with full markdown formatting (H1, H2, H3, bold, lists) | P1 — Must have |
| FR-03.2 | H1 title and meta description must be displayed separately above the blog body | P1 — Must have |
| FR-03.3 | A 'Copy Blog' button must copy full blog markdown to clipboard | P1 — Must have |
| FR-03.4 | Blog must be 1,500–2,000 words in length | P2 — Should have |
| FR-03.5 | Internal link anchors must be visually highlighted in the rendered blog | P3 — Nice to have |

### FR-04 · SEO Scorecard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-04.1 | Scorecard must display all 10 judging metrics with individual percentage scores | P1 — Must have |
| FR-04.2 | Each metric must show a % score with an animated progress bar | P1 — Must have |
| FR-04.3 | An overall SEO health score (0–100) must be displayed prominently | P1 — Must have |
| FR-04.4 | Scorecard must appear only after Stage 5 completes | P1 — Must have |
| FR-04.5 | Each score must have a one-line plain-English explanation for the judge | P2 — Should have |

SECTION 07

## UI & UX Specifications

### Layout Structure

The app is a single-page layout split into three zones:

- Left sidebar (200px): Pipeline stage progress tracker — shows all 5 stages with active/complete/pending states

- Main content area: Keyword input at top, streaming stage output in the middle, SEO scorecard at the bottom after Stage 5

- Top bar: Blogy branding, API key input, app title

### Design Principles

- Dark header bar with Blogy branding

- Each pipeline stage colour-coded: Stage 1 = Blue, Stage 2 = Green, Stage 3 = Amber, Stage 4 = Purple, Stage 5 = Teal

- Single-page — no navigation or page transitions

- Optimised for laptop demo at 1280px+ width

- Mobile-friendly but not mobile-first

### Key Interactions

- Typing in keyword field + clicking Generate triggers pipeline

- Clicking a completed stage in the sidebar switches the main area to show that stage's output

- Clicking 'View Prompt' on any stage expands the exact prompt used — critical for judge walkthrough

- Copy Blog button copies final markdown to clipboard with a visual confirmation

SECTION 08

## Technical Architecture

### Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | HTML + CSS + Vanilla JS (single file) | No build step, runs in browser, zero deployment friction for demo |
| AI API | Anthropic Claude API (claude-sonnet-4-20250514) | Best-in-class instruction following; streaming support |
| Streaming | fetch() with ReadableStream | Stage outputs stream token-by-token for live demo effect |
| Markdown | marked.js (CDN) | Renders Stage 4 blog output with full heading/list support |
| Hosting | None required — local file open | Runs as index.html in browser — no server needed |

### API Call Strategy

Each stage makes an independent API call with an accumulating system prompt context. Stage N+1 receives the full outputs of Stages 1 through N as user-turn context, ensuring each stage builds on prior intelligence.

### Prompt Architecture Pattern

Every stage prompt follows this four-part structure:

- [System] You are an expert SEO strategist and content architect...

- [Context] Seed keyword: {keyword}

- [Prior outputs] Stage 1 output: {json} ... Stage N-1 output: {json}

- [Task] Perform Stage N. Output in the following JSON structure: {...}

- [Constraints] Do not include preamble. Respond only in the specified format.

|  | API Key handling: The API key is entered once by the user in the UI and stored in memory only — never in localStorage or hardcoded. The judges will use the team's key during the live demo. |
| --- | --- |

SECTION 09

## SEO Scorecard — Metric Definitions

Stage 5 scores the blog against 10 metrics. Each metric is scored 0–100 by the AI self-evaluation rubric. The definitions and target thresholds are below.

| Prompt Architecture Clarity Is each stage prompt clearly structured and purposeful? | ■■■■■■■□□□ | Target: 90% |
| --- | --- | --- |

| Keyword Clustering Logic Are primary, secondary, and LSI keywords properly identified? | ■■■■■■■□□□ | Target: 85% |
| --- | --- | --- |

| SERP Gap Identification Are meaningful content gaps identified vs competitor pages? | ■■■■■■■□□□ | Target: 80% |
| --- | --- | --- |

| Projected Traffic Potential Is a credible monthly search volume estimate provided? | ■■■■■■■□□□ | Target: 75% |
| --- | --- | --- |

| SEO Optimisation Percentage Overall on-page SEO score via rubric (title, meta, H-tags, density) | ■■■■■■■□□□ | Target: 80% |
| --- | --- | --- |

| AI Detection Estimate Lower is better — estimates likelihood of AI detection tools flagging the content | ■■■■■■■□□□ | Target: <30% |
| --- | --- | --- |

| Naturalness Score Does the writing read like a human expert wrote it? | ■■■■■■■□□□ | Target: 85% |
| --- | --- | --- |

| Snippet Readiness Probability Does a section directly answer a likely featured snippet query? | ■■■■■■■□□□ | Target: 75% |
| --- | --- | --- |

| Keyword Density Compliance Is primary keyword density between 1–2%? Secondary at 0.5–1%? | ■■■■■■■□□□ | Target: 80% |
| --- | --- | --- |

| Internal Linking Logic Are 3+ relevant internal link anchors naturally embedded in the content? | ■■■■■■■□□□ | Target: 80% |
| --- | --- | --- |

SECTION 10

## Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Full pipeline must complete in under 120 seconds on a standard laptop with good internet |
| Reliability | Must not crash or hang during live demo. Error states must be caught and displayed gracefully |
| Portability | Runs as a single HTML file — no install, no server, no Node.js required by the demo operator |
| Repeatability | Same keyword → same structural quality output on every run (AI temperature set to 0.3) |
| Transparency | All 5 prompts must be viewable in the UI — judging panel can inspect the architecture live |
| Security | API key is session-only, never persisted. No user data stored anywhere. |

SECTION 11

## Risks & Mitigations

| Risk | Likelihood · Impact | Mitigation |
| --- | --- | --- |
| API rate limit hit during live demo | Medium · High | Pre-run a warm-up call before demo; have cached outputs ready as fallback slides |
| Stage output format deviates from expected structure | Medium · Medium | Strict JSON output enforcement in prompts; fallback parser handles malformed responses |
| Internet connectivity failure at venue | Low · High | Pre-generated demo outputs saved as JSON; offline mode replays them on demand |
| Blog quality underwhelms for an unusual keyword | Medium · Medium | Prompt tuning ensures consistent structure regardless of topic; tested on 10+ keywords pre-demo |

SECTION 12

## Build Timeline

| Phase | Deliverable |
| --- | --- |
| Phase 1 — Core Pipeline | Build all 5 stage prompts, wire up Anthropic API calls, implement streaming output to UI. Basic layout with sidebar + main area. |
| Phase 2 — Scorecard & Prompt Viewer | Build Stage 5 scorecard output, animated score bars, per-stage prompt inspector, and copy-to-clipboard for blog output. |
| Phase 3 — UI Polish & Error Handling | Visual refinement, loading states, error boundaries, API key input, offline fallback mode using pre-cached demo data. |
| Phase 4 — Testing & Stress Test Prep | Run 10+ keywords through the pipeline. Fix edge cases. Prepare talking points for each stage for the live demo walkthrough. |

SECTION 13

## Out of Scope

|  | Note: The following are explicitly excluded from this prototype and are acknowledged as real-world extensions beyond the hackathon timeframe: |
| --- | --- |

- Live SERP scraping — the engine uses AI simulation of competitor coverage

- Real SEMrush / Ahrefs API integration — scores are AI self-evaluated, not tool-verified

- User accounts or saved generation history

- Direct publishing to blog platforms (Medium, LinkedIn, etc.)

- Multi-language support

- Image generation for blog content

- Real-time competitor URL crawling or backlink analysis

Blogy AI Blog Engine  ·  PRD v1.0  ·  BizMark'26  ·  Prompt & Profit Hackathon  ·  DTU Consulting Group × Blogy